Risk Management

|  |  |  |  |
| --- | --- | --- | --- |
| **Risk description** | **probability** | **impact** | **strategy** |
| **Cost estimates**  **unrealistic** | low | high | 1-Find more cost-effective  solutions  2-find a partner  3-find finance websites  ex : Zoomaal , kickstarter  4-Reduce requirements |
| **Time estimates**  **unrealistic** | Medium | High | 1-reduce requirements  2-find a freelancer developer  3-Enable working overtime |
| **Team size** | low | low | 1-search for new developers that have self-discipline  2-find a freelancer developer  3-divide tasks on available members temporary |
| **Team members**  **Unknowledgeable**  **Of business** | low | high | 1-provide business courses for team members  2-increase awareness of business problems |
| **Narrow knowledge**  **Level of users** | medium | Low | 1-Increase training duration |